## Slide 1
Nexus
Implementation plan: flowcharts
Verified opportunity discovery and squad matching for college students. Team TechiZens, Syrus 2026.
1
Plan
2
Frontend
3
Backend
4
Connect
5
Ingest
6
Polish
Notes: Six phases from planning to polish. Status in this deck follows docs/PROJECT_STATUS.md (2026-10-09).

## Slide 2: Implementation roadmap: six phases
1. Plan and scope
Read the POC (PS3)
Lock 8 features, incl. Connections feed
Split frontend and backend lanes
Mock-first rule for the UI
2. Frontend on mock data
Login and onboarding
Discover feed, filters, AI search (mock)
Detail, Saved, Alerts
Connections feed, Squad Hub
3. Supabase backend
Google OAuth
Tables and privacy rules (RLS)
Double opt-in contact function
Migrations 0001 to 0017
4. Connect src/api
Live: auth, opportunities, saved, alerts
Next: connections, people, squads
Then: LLM search function
5. Smart ingestion
Devpost + Unstop, 419 rows
Merge duplicates, flag, close expired
DB trigger writes change alerts
Daily GitHub Action (not yet run)
6. Polish and demo
Realtime in the screens
Accessibility pass
Deploy the app
Judges README and demo login: done
Done
Partly done
Remaining
Notes: Status is taken from docs/PROJECT_STATUS.md dated 2026-10-09. Done = built and working; Partly = some of it is live; Remaining = not started.

## Slide 3: Student journey through the app
Open Nexus and sign in with Google
Onboarding: year, location, interests, skills
Discover feed ranked by skills and interests
Filter, or ask the AI search in plain English
Open the opportunity detail page
Eligible for this student?
Yes
Trust layer: source link, Last Verified, conflict warning
Save the opportunity to watch it
Change Sentinel: in-app alert on deadline or rule change
No
Show the reason, e.g. requires final-year standing
Squad Hub: opt in as leader or solo seeker, pick weekly hours
Ranked matches: top 3 to 5 people or top 5 squads
Send a Connect request
Both opt in?
Contacts revealed. Team full? Copy Roster
Apply on the organizer's website
Yes
No: no contact is shared
Notes: Follows the POC: decoupled scoring (relevance vs eligibility), trust layer, Change Sentinel, Squad Hub with double opt-in, and the handoff to the organizer's website. Nexus never applies for the student.

## Slide 4: Data and ingestion pipeline
Devpost JSON feed and Unstop API
Fetch daily: GitHub Action 00:30 UTC, or npm run ingest
Normalise to the Nexus data shape
Merge cross-posted duplicates
Flag missing details, close expired events
Upsert
Supabase PostgreSQL: opportunities, organizers
Deadline or fee changed?
Yes
Database trigger writes an alert row
Student sees what changed
No: nothing is sent
src/api/opportunities.js
Score: relevance % and eligibility, kept separate
Discover feed and detail page with source link, Last Verified and conflict warnings
Service-role key stays on the server. The browser only ever uses the public key plus privacy rules.
Notes: Ingestion runs on a server or by hand with the service-role key, never in the browser. Devpost and Unstop are read from their public endpoints. A database trigger, not the script, writes the change alerts.

## Slide 5: Connecting the frontend: one file at a time
Screen needs data
Calls one function in src/api
Wired to Supabase?
Yes
No
Supabase query, privacy rules apply
Mock data in the browser
Same data shape either way, so the screen does not change
File | Feature | Status | Next step
auth.js | Login, profile | Live | None
opportunities.js | Opportunity list | Live | Run scheduled ingest
saved.js | Saved items | Live | None
alerts.js | Change Sentinel | Live | Realtime push
connections.js | Feed, likes, comments | Mock | Rewire to feed tables
people.js | Connections, invites | Mock | Rewire to public profiles
squads.js | Squad Hub | Mock | Rewire, double opt-in
search.js | AI search | Mock | LLM Edge Function
Mock files are deleted as each file goes live. Offline mock mode still works.
Notes: Every backend call lives in one small file under src/api, so each can be switched from mock to Supabase independently. Status from docs/PROJECT_STATUS.md.

## Slide 6: Remaining work to demo day
Backend lane (Supabase, src/api)
Frontend lane (screens)
Rewire connections.js and people.js
Rewire squads.js with the contact reveal function
LLM Edge Function for AI search, key stays server-side
Realtime for alerts and squad replies
Add repo secrets, run the daily ingest
Delete mock files as each swap goes live
Show stale or conflict note on cards
Add college and headline to onboarding
Accessibility and tablet-width pass
Final README and demo walkthrough
mock can go
Deploy and demo
Hosting choice is still open. Nexus never applies for the student and never reads private LinkedIn data.
Notes: Two lanes, as in CONTRIBUTING.md: the backend developer owns Supabase and src/api; the frontend developer owns screens. Deployment host is not decided yet.